Republic of the Philippines

Department of Education (DepEd)

Region VII, Central Visayas

Division of Cebu

# MANTALONGON NATIONAL HIGH SCHOOL

Dalaguete, Cebu

# Annual Improvement Plan

# SY: 2009-2010

| Area of Concern | Objectives | Activities | Resource/Funds | Persons Responsible | Time Frame | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1. School Buildings/ Classrooms/plant boxes/drinking fonts/ Water pipes | To maintain the clean and safety environment in the school campus | 1. Repair and repaint classrooms, stage and CRs 2. Work together for the completion of one classroom. 3. Concretize plant boxes (phase 1) 4. Install drinking fonts 5. Check and repair old water pipes installation | 1. School Board 2. PTA 3. LGU MOOE | 1. Principal 2. PTA 3. Teachers 4. LGUs 5. students | July, 2009 to March 2010 | Completed Completed Completed |
| 2. School Fence | To concretize perimeter fence in Campakas Annex for a mere safety of our students | Concretize the perimeter fence | 1. PTA 2. MOOE | 1. PTA members 2. Teachers 3. Students 4. Principal 5. Laborers | July, 2009 to March, 2010 | Concreting of the said fence is still going on |
| 3. Lights, outlets and tables in the Computer Laboratory | To make additional computer tables and make some outlet and load connections | 1. make computer tables 2. extend and install additional outlets and lights connections | 1. MOOE 2. School Funds 3. Computer Funds | ICT Coordinator Principal Students | June, 2009 to August 2010 | Completed |

Submitted by:

RAMON M. CORTES

Principal 1